Test Plan — SauceDemo E-Commerce Website

Project: SauceDemo E-Commerce Website

Application: SauceDemo

Testing Type: Manual + Automation Testing

Document Version: 1.0

Prepared By: Dasun Anjana

Test Level: System Testing

Testing Approach: Functional, UI, Regression, Smoke, Negative & Automation Testing

Contents

1. Introduction	4

1.1	Purpose	4

2. Application Overview	5

3. Test Objectives	6

4. Scope of Testing	7

4.1 In Scope	7

Authentication	7

Product Management	7

Shopping Cart	7

Checkout	7

Order Completion	8

Automation	8

6. Test Strategy	9

6.1 Manual Testing	9

6.2 Automation Testing	9

7. Test Scenarios	10

Login	10

Products	10

Cart	10

Checkout	10

Order	10

8. Test Environment	11

Automation Environment	11

9. Test Data	12

11. Entry Criteria	13

12. Exit Criteria	13

13. Test Case Management	13

14. Automation Strategy	14

Priority Automation Scenarios	14

Login	14

Add Product	14

Checkout	14

Complete Order	14

15. Page Object Model	15

16. Smoke Test Suite	15

17. Regression Test Suite	16

18. Test Deliverables	16

19. Conclusion	16

# 1. Introduction

## Purpose

The purpose of this Test Plan is to define the testing approach, scope, objectives, resources, environment, test types, and deliverables for testing the SauceDemo e-commerce web application.

The testing will verify that the application's core e-commerce functionalities work correctly and meet the expected requirements.

The project will also demonstrate practical QA skills including:

- Test planning

- Test case design

- Manual testing

- Functional testing

- Negative testing

- Regression testing

- Defect reporting

- Test execution

- API testing where applicable

- Selenium automation

- TestNG

- Page Object Model

- Cucumber

- Test reporting

# 2. Application Overview

SauceDemo is a web-based e-commerce application that allows users to log in, browse products, add products to a shopping cart, complete checkout, and log out.

# 3. Test Objectives

The main objectives of testing are:

- Verify that users can successfully log in with valid credentials.

- Verify that invalid login attempts are handled correctly.

- Verify that products are displayed correctly.

- Verify product sorting functionality.

- Verify users can view product details.

- Verify users can add products to the cart.

- Verify users can remove products from the cart.

- Verify cart item counts are updated correctly.

- Verify checkout functionality.

- Verify customer information validation.

- Verify order summary calculations.

- Verify users can successfully complete an order.

- Verify logout functionality.

- Identify and report defects.

- Verify that previously fixed defects do not reappear during regression testing.

- Automate important and repetitive test scenarios.

# 4. Scope of Testing

## 4.1 In Scope

The following functionalities will be tested.

### Authentication

- Login with valid credentials

- Login with invalid username

- Login with invalid password

- Login with empty username

- Login with empty password

- Login with both fields empty

- Locked-out user behavior

- Logout

### Product Management

- Product listing

- Product names

- Product descriptions

- Product prices

- Product images

- Product details

- Add to cart

- Remove from cart

- Product sorting

### Shopping Cart

- Add single product

- Add multiple products

- Remove product

- Cart item count

- Cart contents

- Continue shopping

### Checkout

- Checkout navigation

- Customer information

- First name validation

- Last name validation

- Postal code validation

- Checkout overview

- Product price

- Quantity

- Subtotal

- Tax

- Total price

- Cancel checkout

### Order Completion

- Finish order

- Order confirmation

- Back to products

### Automation

Critical regression scenarios will be automated using:

- Java

- Selenium WebDriver

- TestNG

- Maven

- Page Object Model

- Cucumber

- Git/GitHub

- ExtentReports

# 6. Test Strategy

The project will use a combination of manual and automated testing.

## 6.1 Manual Testing

Manual testing will initially be performed to understand the application and verify individual functionalities.

The following techniques will be used:

- Requirement-based testing

- Positive testing

- Negative testing

- Boundary Value Analysis

- Equivalence Partitioning

- Exploratory testing

- UI testing

- Regression testing

- Smoke testing

## 6.2 Automation Testing

Stable and repetitive test cases will be automated using Selenium WebDriver.

The automation framework will follow the Page Object Model (POM) to improve maintainability and reduce code duplication.

# 7. Test Scenarios

Major test scenarios include:

## Login

- Verify successful login.

- Verify login with invalid credentials.

- Verify validation messages.

- Verify locked user cannot log in.

- Verify logout.

## Products

- Verify product list.

- Verify product information.

- Verify product sorting.

- Verify product details page.

- Verify add-to-cart functionality.

## Cart

- Verify added products appear in the cart.

- Verify multiple products can be added.

- Verify products can be removed.

- Verify cart badge count.

- Verify cart contents.

## Checkout

- Verify checkout button.

- Verify required fields.

- Verify invalid/missing customer information.

- Verify checkout overview.

- Verify prices and totals.

## Order

- Verify order completion.

- Verify confirmation message.

- Verify navigation after order completion.

# 8. Test Environment

Operating System: Windows 11

Browser: Google Chrome

## Automation Environment

| Component | Technology |
| --- | --- |
| Programming Language | Java |
| Automation | Selenium WebDriver |
| Test Framework | TestNG |
| BDD | Cucumber |
| Build Tool | Maven |
| Design Pattern | Page Object Model |
| Version Control | Git |
| Repository | GitHub |
| Test Management | TestRail |
| Defect Management | Jira |
| API Testing | Postman |
| Reporting | ExtentReports |

# 9. Test Data

Test data will include:

Login Data

| Scenario | Username | Password |
| --- | --- | --- |
| Valid Login | Valid SauceDemo user | Valid password |
| Invalid Username | Invalid username | Valid password |
| Invalid Password | Valid username | Invalid password |
| Empty Username | Empty | Valid password |
| Empty Password | Valid username | Empty |
| Locked User | Locked-out user | Valid password |

Checkout Data

Example:

- First Name: Dasun

- Last Name: Anjana

- Postal Code: 20000

# 11. Entry Criteria

Testing can begin when:

- SauceDemo is accessible.

- Test environment is available.

- Test data is prepared.

- Test scenarios are identified.

- Test cases are prepared.

- Required browsers are installed.

- Automation environment is configured.

- Testers have access to required tools.

# 12. Exit Criteria

Testing will be considered complete when:

- All planned test cases have been executed.

- Critical and high-priority defects have been resolved or accepted.

- Regression testing has been completed.

- Critical automation scenarios have passed.

- Test results have been documented.

- Defect reports have been updated.

- Test Summary Report has been prepared.

# 13. Test Case Management

Test cases will be documented and managed using TestRail or an equivalent test management structure.

Each test case should contain:

| Field | Description |
| --- | --- |
| Test Case ID | Unique identifier |
| Test Scenario | Feature being tested |
| Test Case | Specific test |
| Preconditions | Required conditions |
| Test Data | Required input |
| Steps | Execution steps |
| Expected Result | Expected behavior |
| Actual Result | Observed behavior |
| Status | Pass/Fail/Blocked |
| Priority | Test importance |
| Severity | Defect impact if failed |

# 14. Automation Strategy

Automation will focus primarily on high-value regression scenarios.

## Priority Automation Scenarios

### Login

Open SauceDemo

- Enter valid credentials

- Click Login

- Verify Products page

### Add Product

- Login

- Select product

- Add to Cart

- Open Cart

- Verify product

### Checkout

- Login

- Add product

- Open Cart

- Checkout

- Enter customer information

- Continue

- Verify order summary

### Complete Order

- Login

- Add product

- Checkout

- Complete order

- Verify confirmation

# 15. Page Object Model

The following pages will be represented as Page Objects:

- LoginPage

- ProductsPage

- ProductDetailsPage

- CartPage

- CheckoutInformationPage

- CheckoutOverviewPage

- CheckoutCompletePage

# 16. Smoke Test Suite

The smoke suite will contain the most important application workflows.

Example:

| ID | Test | Priority |
| --- | --- | --- |
| SMK-001 | Verify valid login | Critical |
| SMK-002 | Verify products page loads | Critical |
| SMK-003 | Verify product can be added to cart | Critical |
| SMK-004 | Verify cart opens successfully | Critical |
| SMK-005 | Verify checkout can be started | Critical |
| SMK-006 | Verify order can be completed | Critical |
| SMK-007 | Verify logout | High |

# 17. Regression Test Suite

Regression testing will verify that existing functionality continues to work after changes.

The regression suite will include:

- Login

- Logout

- Product listing

- Product sorting

- Add to cart

- Remove from cart

- Cart validation

- Checkout

- Customer information

- Order summary

- Order completion

Automated regression tests will be executed after relevant changes.

# 18. Test Deliverables

The following deliverables will be produced:

- Test Plan

- Test Scenarios

- Test Cases

- Test Data

- Test Execution Results

- Defect Reports

- Automation Scripts

- Automation Reports

- Test Summary Report

# 19. Conclusion

This Test Plan defines the overall QA strategy for testing the SauceDemo e-commerce web application.

The project will demonstrate practical knowledge of software testing, test case design, regression testing, test management, and Selenium automation.

The combination of manual and automated testing will provide coverage of the application's major user journeys while demonstrating a maintainable automation framework suitable for a real-world QA portfolio project.